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Client: 
Dakota Designs
sigourney@dakotadesigns.co.za
Date: 13 September 2023
|SCOPE OF WORK:

Update the existing 3d model and produce high-res renders for a Safari, Lodge. 

1) Test renders must be delivered on Friday, 22 September 2023.

2) Final renders must be delivered by 8am on Monday morning, 25 September 2023.

3) Request for Information:

a. 3ds Max source files with textures. 
b. Specifications of finishes.
c. Marked up images of what needs to be adjusted on the existing model. 
d. Marked up plans or images of what camera views needs to be rendered. 

4) Total renders required:
a. Bedroom = 16 renders
b. Reception = 11 renders
c. Viewing deck = 11 renders





|SAFARI LODGE – QUOTE.
Project Scope: 
3d Modelling and Rendering:
· BLACKHOUND Rendering will be reserved for Dakota Design from Monday, 18 September 2023 to Friday, 22 September 2023 at an hourly rate of R671.
· 9hrs p/d @ R671 p/h for 5 Days:
R30 195.00
*Based on the timeline this price includes 1x round of 5x high-res renders. 


Remainder renders that will have to be submitted to the render farm for batch rendering to meet the final deadline: 25 September 2023
· Bedroom = 14x Renders
· Reception = 9x Renders
· Viewing deck = 10x Renders
· 33 Renders x ± R480 per render (render farm fees estimation*)	R15 840.00
· 33 Renders x R671 (Admin and Editing fees)				R22 143.00

*The fees for the render farm may fluctuate based on render times and the complexity of 3D models. If the cost exceeds the initial estimate, the excess amount will be included in the final invoice. We will communicate this to you prior to invoicing.
*Dakota Design will supply the furniture and finishes for the design.
*Additional furniture modelling from photos and sketches are priced at R2300 per piece and will add to the final account.
*Changes to the design after final renders, resulting in re-working the main model and re-rendering are charged at full price of R5 000 per render.
*Renders submitted to the render farm to meet rush deadlines will be charged at an additional price of R1 500.00 per render.

KINDLY NOTE:
*Should our scope of work increase, our fees will be adjusted to accommodate the extra scope. 
This will be discussed before the work commences.
*This quote is only valid for 30 Days after the date of issue.



		
TOTAL QUOTE:
R68 178.00 (VAT not applicable)
	

|PAYMENT TERMS:
1) 70% Deposit payable at acceptance of quotation.			(R 47 724.6)
2) Balance of fees payable at Render handover.				(R 20 453.40)


|TERMS AND CONDITIONS:
1) Information provided:
The client agrees that the information supplied to BLACKHOUND Architecture and Rendering is accurate and that they may proceed with the works, as it is laid out in this document and/or supplied via email, once the deposit is paid and reflected in our account or a Proof of Payment is forwarded. 
2) Marketing:
Only after the client has completed construction BLACKHOUND Architecture and Rendering may share the renders on social media and their website, giving credit to Dakota Design for the design of the project. Should the client not proceed with construction or not complete construction, with approval from Dakota Design, BLACKHOUND Architecture and Rendering may proceed to share the renders on social media and their website, giving full credit to Dakota design for the design of the project. 
3) BLACKHOUND Architecture and Rendering retains the right to suspend all service until the settlement of any outstanding account. 
  






|ACCEPTANCE:
The Terms and Conditions presented here may be modified or amended as necessary only by written instrument signed by both parties.
By submitting the deposit payment or signing this document, you are agreeing to the terms and conditions detailed in this document. This proposal is agreed upon in full, signed and dated.
By signing this document, I indicate that I understand, agree to, and accept the terms and conditions as contained herein, dated this 13 SEPTEMBER 2023.

I, __________________________________________ hereby agree to the Terms and Conditions laid out in this document.

Email: hannes@blackhoundenterprises.com 
Phone: 072 799 9597	
					



-----------------------------------------------					-------------------------------------
Hannes Gouws	Dakota Design
Director | PAT 30442820							 Date: 
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