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Client: 
Renier & Lynn Rossouw
063 771 6292
renier@blasttechafrica.co.za
Date: 15 Jan 2026
|SCOPE OF WORKS:
Measure, Design, and Municipal Submission of residential building on 24 Tulip Avenue, Sunridge Park (Erf 70, Sunridge Park). 


1) Project brief:

a. Measure and drawing up existing in 2D and 3D:
· Size: +-490sqm (excl. carport)

b. New design 
· New affected areas: 
· Size: +-110 sqm (excl. carport)

c. Complete & submit municipal plans to NMBM:
· New affected areas: 
· Size +-110 sqm (excl. carport)

· Building totals:
· Existing main building: +- 400 sqm
· Outbuilding: +-90 sqm
· Carport: +-120 sqm

· Drawings to complete: 
· Site plan
· Drainage sections
· Basic floor plans
· Sections
· Elevations
· SANS XA Calculations
Initial(s): _________


| PROFESSIONAL FEES CALCULATION: 

PHASE 1
1. Measure & Drawing as-built (2D + 3D)						R   24 500,00
· Measure on-site
· Drawing up existing in 2D and 3D


TOTAL FOR PHASE 1: 	(VAT not applicable)     R  24 500.00


PHASE 2

1. New design layout (incl. 3D)							R   13 200,00
· 2D & 3D Design


TOTAL FOR PHASE 2: 					(VAT not applicable)      R   13 200.00

PHASE 3

1. Municipal Submission (Drawing process)					R 18 000.00
· Submitting all affected areas for council approval.

2. Administrative (Submission process) 						R   2 000.00
· Documentation & Travel

TOTAL FOR PHASE 3: 					(VAT not applicable)      R   20 000.00


KINDLY NOTE:
*Should our scope of work increase, our fees will be adjusted to accommodate the extra scope. 
This will be discussed before the work commences.
*This quote is only valid for 30 Days after the date of issue.

Excluded from the fees:
· Hard copy prints, if required.
· No other applications to the local authorities are included (e.g., Heritage applications, Occupation applications, etc.)
· No municipal or related fees are included (e.g. Council and municipal related fees/Levies/Estate/NHBRC)
· Other Professional consultancy fees that may be required (e.g. Structural Engineer, Quantity and Site Surveyors, Health & Safety, Professional Town planner, etc.)
· Execution of the works and testing of materials to ensure compliance with drawings and specifications remains the responsibility of the contractor.
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|PAYMENT TERMS:
1) Deposit payable upon acceptance of quotation.  			(R 24 500.00)
2) Fees payable upon commencement of Phase 2.				(R 13 200.00)
3) Fees payable upon commencement of Phase 3.				(R 20 000.00)
|TERMS AND CONDITIONS:
BLACKHOUND (A.K.A. BLACKHOUND ENTERPRISES PTY LTD) will be appointed to measure and draw the
existing residential building, as well as to design a new layout for the living room, dining room, kitchen, bedroom, office and scullery. Once we receive the client’s approval on the design layout, we will proceed with visualisations. After obtaining the client’s final design approval, we will prepare and submit
the building plans to the local authority for approval. Once the building plan approval is granted, Blackhound’s scope of work will be deemed complete.


1.1) SITE VISITS: 
If additional Site Visits are requested, it be charged at R 650.00 per Site Visit. This will be invoiced at the end of each month for the duration of the project or when Site visits are requested.

1.2) DEVIATIONS:
Any on-site deviations requiring updated plans will be billed at an hourly rate of R 650.00. A separate quotation for revising and, if necessary, resubmitting the drawings to council will be provided to the client for their approval.
1.3) PRINTS:
Our fees are exclusive of any hard copy prints. If we must make hard copy prints for any reasons not attributed to BLACKHOUND ENTERPRISES PTY LTD, the client will be notified beforehand and will be invoiced separately or added to the client’s final invoice. 
Revision drawings will be emailed to the site management team or the client where hard copy revision drawings will be the responsibility of the contractor / client / site manager.
1.4) TERMINATION:
If the agreement between the parties is terminated by either party for reasons not caused by BLACKHOUND ENTERPRISES PTY LTD, the fee for the work in progress and the completed work will be due for payment.

1.5) SUSPENSION:
BLACKHOUND ENTERPRISES PTY LTD retains the right to suspend all service until the settlement of any outstanding account.

1.6) OTHER PROFESSIONALS:
BLACKHOUND ENTERPRISES PTY LTD is not responsible for the performance of other professionals (such as Town Planners and Engineers), nor for the quality of drawings and documents provided by them, tender prices, the actions of Homeowner Associations, Municipalities, or Municipal Services. We are also not responsible for the performance of the Contractor or any of their Sub-Contractors, Suppliers, or employees.
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1.7) COPYRIGHT:
BLACKHOUND ENTERPRISES PTY LTD retains the ownership of copyright to all its intellectual property. No designs, drawings or documents may be used and shared with other parties without our express permission.


1.8) FEE OFFSET:
The Client is not entitled to ‘set-off’ or withhold payment for any alleged claim against either BLACKHOUND ENTERPRISES PTY LTD or any other party involved in the building contract. The claim is to be dealt with on its own merits.

1.9) VAT:
BLACKHOUND ENTERPRISES PTY LTD. Is not a VAT vendor. All architectural fees presented are exclusive of VAT until further notice. If the client requires a VAT number, we can make the necessary arrangements.
|ACCEPTANCE:
The Terms and Conditions presented here may be modified or amended as necessary only by written instrument signed by both parties.
By submitting the non-refundable deposit payment, you are agreeing to the terms and conditions detailed in this document. This proposal is agreed upon in full, signed and dated.
By signing this document, I indicate that I understand, agree to, and accept the terms and conditions as contained herein, dated 15 January 2026.

I, __________________________________________ hereby agree to the Terms and Conditions laid out in this document.
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