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Client: 
Donovan Zabielski
+27 76 976 7880
dzabielski@gmail.com


Date: 04 Oct 2022
|SCOPE OF WORKS:

Submission of the existing structures for Mr Donovan Zabielski on: 
ERF 523, Sunridge, Eastern Cape, P.E.

Project Requirements:
1. Measuring As-builts:
· Declaring existing sanity ware and drainage on floor plans and site plan
· Building lines
· Measuring existing structures

2. Redrawing:
· Redrawing the existing (previously approved)
· Drawing existing (Not approved areas)

3. Flat-let - New Design and municipal drawings:
· 1 x Floor plan (incl. water and drainage reticulation, fenestration calc’s)
· 1 x Section	
· 4 x Elevation 
· Drainage sections 

4. Braai area - New Design and municipal:
· 1 x Floor plan (fenestration calc’s)
· 1 x Section	
· 3 x Elevation 



5. New Additions: (Areas which weren’t on the previously approved plans)
Areas to be shown as new:

· Carport:
· 1 x floor plan 
· 1 x Section
· 4 x Elevation

· Patio:
· 1 x floor plan (Incl. Electrical)
· 1 x Section
· 3 x Elevation


	
|AS-BUILT FOR ZABIELSKI QUOTE.

As-builts, Redraw, Municipal Submissions and Documentation: 
Excluded from the fees:
6. Submission fees and hard copy prints, if required. (e.g. Council and municipal related fees/Estate/NHBRC) 
7. Other Professional consultancy fees that may be required (e.g. Structural Engineer, Quantity and Site Surveyors, Health & Safety, etc.)
8. Execution of the works and testing of materials to ensure compliance with drawings and specifications remains the responsibility of the contractor.
9. Occupation certificate (If the client requires this service, a separate quote will be calculated)
10. Printing of drawings for site.









Professional Fees Calculation: 

	1. House Zabielski – As-builts (Carport – Patio – Wendy House)

	Scope:
	 
	Unit:
	Msre:
	Rates:
	 Sub total 

	Stage 1-3
	 
	
	
	 
	 

	Measuring 
	 
	hrs
	1
	 R  625,00
	 R       625,00 

	Redraw As-builts
	hrs
	3
	 R  625,00
	 R    1 875,00 

	Design Braai/Entertainment Area and Flatlet 
	
	hrs
	0
	 R  625,00
	 R            0,00 

	Admin (Meetings and client approval)
	
	hrs
	1
	 R  625,00
	 R       625,00 

	
	
	
	
	
	

	Stage 4.1
	
	
	
	
	

	Municipal Drawings and Submission
	 
	hrs
	5
	 R  625,00
	 R    3 125,00 

	Admin
	 
	hrs
	1
	 R  625,00
	 R       625,00

	
	
	
	
	
	

	Total:
	 
	 
	 
	 
	 R    6 875,00 



	2. House Zabielski – Additions and alteration: (Flatlet & Braai/Entertainment Area)

	Scope:
	 
	Unit:
	Msre:
	Rates:
	 Sub total 

	Stage 1-3
	 
	
	
	 
	 

	Measuring 
	 
	hrs
	3
	 R  625,00
	 R    1 875,00 

	Redraw As-builts
	hrs
	11
	 R  625,00
	 R    6 875,00 

	Design Braai/Entertainment Area and Flatlet 
	
	hrs
	8
	 R  625,00
	 R    5 000,00 

	Admin (Meetings and client approval)
	
	hrs
	2
	 R  625,00
	 R    1 250,00

	
	
	
	
	
	

	Stage 4.1
	
	
	
	
	

	Municipal Drawings and Submission
	 
	hrs
	19
	 R  625,00
	 R  11 875,00 

	Admin
	 
	hrs
	1
	 R  625,00
	 R        625,00 

	
	
	
	
	
	

	Total:
	 
	 
	 
	 
	 R  27 500,00 



		
	TOTAL QUOTE:	R34 375.00 (VAT not applicable)


KINDLY NOTE:
*Should our scope of work increase, our fees will be adjusted to accommodate the extra scope. This will be discussed before the work commences.
*This quote is only valid for 30 Days after the date of issue. 



|PAYMENT TERMS:
1) 50% of the As-builts deposit payable at acceptance of quotation. 

2) Balance of As-builts fees payable at Municipal Submission.
  
|ACCEPTANCE:
The Terms and Conditions presented here may be modified or amended as necessary only by written instrument signed by both parties.
By submitting the deposit payment, you are agreeing to the terms and conditions detailed in this document. This proposal is agreed upon in full, signed and dated.
By signing this document, I indicate that I understand, agree to, and accept the terms and conditions as contained herein, dated this 04 October 2022.

I, __________________________________________ hereby agree to the Terms and Conditions laid out in this document.

Email: dewald@blackhoundenterprises.com 
Phone: 072 418 6867		
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-----------------------------------------------					-------------------------------------
Dewald Potgieter	Donovan Zabielski	       
Director | PAT 30442820	
	Date:	
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