BLACKHOUND ENTERPRISES PTY LTD

Dewald Potgieter

dewald@blackhoundenterprises.com

072 418 6867

Unit 10 – The Network

19 Cactus Road

Fairview

Port Elizabeth (Gqeberha)

Eastern Cape

2075

Unit 10 – The Network

19 Cactus Road

Fairview

Port Elizabeth (Gqeberha)

Eastern Cape

2075

Unit 10 – The Network

19 Cactus Road

Fairview

Port Elizabeth (Gqeberha)

Eastern Cape

2075

Client:

Hannes Maasdorp

+27 78 697 8103

easterncapewatersolutions@gmail.com

Date: 10 Oct 2022

|SCOPE OF WORKS:

Create an archive of data from property24 to ensure that when the listings have been removed, that the data will still be available on the cloud or domain for Mr. Hannes Maasdorp.

Project Requirements:

- Import data from cloud or domain to program.

- Import Data from Website. (Web scrapping)

- Check if data on cloud or domain already exists.

- If not, export data to cloud or domain with images.

- Creating html file to launch from anywhere.  (WAN)

- Recreate an excel sheet, which will access the data from your own domain or cloud, similar to what you currently have.

There are three different stages of coding in this:

-	Web-scrapping

-	Creating a html file to access.

-	Excel VBA file (macro), which will access your custom html file on your cloud or domain.

Note:

Once the data from Property24 has been scrapped and converted, the data will be allocated on the domain in a format that will always be accessible, as long as your domain or cloud stays active.

|UNIVERSAL WINDOWS-BASED PROGRAM FOR MR. H. MAASDORP

Documentation disclaimer:

Excluded from the fees:

Due to the program having web-scraping implemented, it will only work until the next time Propery24 makes changes to their website. If the website has been changed and the program does experience errors, then an hourly rate of R 850.00 will be charged to rectify the issue.

Fees Calculation:

| Property24 - Webscrapping and archive |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Scope: |  | Unit: | Msre: | Days | Rates: | Sub total |
| Programming |  | hrs | 32 | 4 | R 625,00 | R 20 000,00 |
| Admin |  | hrs | 2 |  | R 625,00 | R 1 250,00 |
| Total: |  |  |  |  |  | R 21 250,00 |

TOTAL QUOTE:	R21 250.00 (VAT not applicable)

KINDLY NOTE:

*Should our scope of work increase, our fees will be adjusted to accommodate the extra scope. This will be discussed before the work commences.

*This quote is only valid for 30 Days after the date of issue.

|PAYMENT TERMS:

- 50% of the deposit payable at acceptance of quotation.

- Balance of fees payable at completion.

|ACCEPTANCE:

The Terms and Conditions presented here may be modified or amended as necessary only by written instrument signed by both parties.

By submitting the deposit payment, you are agreeing to the terms and conditions detailed in this document. This proposal is agreed upon in full, signed and dated.

By signing this document, I indicate that I understand, agree to, and accept the terms and conditions as contained herein, dated this 10 October 2022.

I, __________________________________________ hereby agree to the Terms and Conditions laid out in this document.

Email: dewald@blackhoundenterprises.com

Phone: 072 418 6867

-----------------------------------------------					-------------------------------------

Dewald Potgieter	Hannes Maasdorp

Director | PAT 30442820	Date: